# Checkpoint Meeting Minutes

|  |
| --- |
| 3 |

## Group Identifier:

|  |  |  |
| --- | --- | --- |
| 19 | 01 | 2017 |

## Date of Meeting:

## Attendance Register:

|  |  |
| --- | --- |
| **Name** | **Present** |
| Ismail Abukar | X |
| Amy Dowse | X |
| Dorota Hawro | X |
| Sanjeev Ponnapula | X |
| Falah Zaidan | X |

If present mark with (X), approved absence (A), otherwise leave blank

## Progress review of last week

|  |  |  |
| --- | --- | --- |
| **Name** | **Task Description** | **Task Status** |
| Person 1:  Ismail Abukar | Read through the requirements | C |
| Set up the connection between Git and Netbeans | O |
| Formulate ideas for the database structure | C |
| Person 2:  Amy Dowse | Read through the requirements | C |
| Set up the connection between Git and Netbeans | O |
| Formulate ideas for the database structure | C |
| Person 3:  Dorota Hawro | Read through the requirements | C |
| Set up the connection between Git and Netbeans | O |
| Formulate ideas for the database structure | C |
| Person 4:  Sanjeev Ponnapula | Read through the requirements | C |
| Set up the connection between Git and Netbeans | O |
| Formulate ideas for the database structure | C |
| Person 5:  Falah Zaidan | Read through the requirements | C |
| Set up the connection between Git and Netbeans | O |
| Formulate ideas for the database structure | C |

Max three rows per group member. Task status: (C) completed (O) ongoing (X) no report

## Plan for next week

|  |  |  |
| --- | --- | --- |
| **Name** | **Task Description** | **Task Status** |
| Person 1:  Ismail Abukar | Research into SQLite | N |
| Design the general structure for the GUI | N |
| Create the database | N |
| Person 2:  Amy Dowse | Create a class diagram for given module – to be combined | N |
| Design the general structure for the GUI | N |
| Create the database | N |
| Person 3:  Dorota Hawro | Create a class diagram for given module – to be combined | N |
| Design the general structure for the GUI | N |
| Create the database | N |
| Person 4:  Sanjeev Ponnapula | Create a class diagram for given module – to be combined | N |
| Design the general structure for the GUI | N |
| Work on the logic behind the Authentication module | N |
| Person 5:  Falah Zaidan | Create a class diagram for given module – to be combined | N |
| Design the general structure for the GUI | N |
| Work on the logic behind the Authentication module | N |

Max three rows per group member. Task status: (N) new (O) ongoing (X) no report

## Other Issues and Risks

|  |
| --- |
| All members have a lack of knowledge on using GitHub and NetBeans and how these two are integrated and work together – members will carry out research on these two systems to try to gain a better understanding. We plan to speak to our TA during the Tuesday lab if we are still having issues.  Members feel that have a lack of knowledge on how SQLite works and how to create and the query the database – members will carry out research and look at tutorials to try to gain a better understanding (Ismail has had a little exposure to databases before but it not confident with them) |