# Checkpoint Meeting Minutes

|  |
| --- |
| 3 |

## Group Identifier:

|  |  |  |
| --- | --- | --- |
| 09 | 03 | 2017 |

## Date of Meeting:

## Attendance Register:

|  |  |
| --- | --- |
| **Name** | **Present** |
| Ismail Abukar | X |
| Amy Dowse | X |
| Dorota Hawro | X |
| Sanjeev Ponnapula | X |
| Falah Zaidan |  |

If present mark with (X), approved absence (A), otherwise leave blank

## Progress review of last week

|  |  |  |
| --- | --- | --- |
| **Name** | **Task Description** | **Task Status** |
| Person 1:  Ismail Abukar | Implement the search method for bookings | C |
| Implement edit bookings | O |
| Implement delete bookings | C |
| Person 2:  Amy Dowse | Complete the implementation for adding a new vehicle | O |
| Implement the search function for a vehicle using the registration | C |
| Implement the search function for a vehicle using the customer’s name | C |
| Person 3:  Dorota Hawro | Link the GUI to the database | O |
| Implement the add, edit and delete methods in the parts module | O |
| Implements the search method for parts | O |
| Person 4:  Sanjeev Ponnapula | Complete integration with other modules | O |
| Test own module according to the requirements and make any improvements needed | C |
|  |  |
| Person 5:  Falah Zaidan |  |  |
|  |  |
|  |  |

Max three rows per group member. Task status: (C) completed (O) ongoing (X) no report

## Plan for next week

|  |  |  |
| --- | --- | --- |
| **Name** | **Task Description** | **Task Status** |
| Person 1:  Ismail Abukar | Implement complete booking (after a booking has taken place) | N |
| Implement edit booking | O |
| Implement the time filters for when you can make a booking (dates / hours) | N |
| Person 2:  Amy Dowse | Complete the implementation for adding a new vehicle | O |
| Implement the Admin functionality – adding/editing/deleting users | N |
| Implement input checks on user input | N |
| Person 3:  Dorota Hawro | Link the GUI to the database | O |
| Implement the add, edit and delete methods in the parts module | O |
| Implements the search method for parts | O |
| Person 4:  Sanjeev Ponnapula | Implement input checks for text fields | N |
| Create the 10 required customers | N |
| Implement adding booking and add vehicle | O |
| Person 5:  Falah Zaidan |  |  |
|  |  |
|  |  |

Max three rows per group member. Task status: (N) new (O) ongoing (X) no report

## Other Issues and Risks

|  |
| --- |
| The group has had no contact from Falah.  Dora has told the group that she is unwell and that is effecting her work. We have discussed the minimum needed from her for the rest of the group to be able to progress.  There have been some issues with Netbeans and Git – on a few occasions team members have had issues pulling/pushing. This has resulted in having to re-set up the Netbeans which has cost time, and on a couple of occasions works has been lost as it had not committed properly. |